ABCD automation aims to replace region-level manual Excel-based reporting with an automated ETL and dashboard solution while transferring full BAU ownership to HSBC internal resources.

The transition will be executed in controlled phases with clear deliverables, validation checkpoints, and governance oversight.

### 1. Objectives

- Eliminate manual Excel processing through SQL-based ETL automation

- Build standardized dashboards for business use

- Transition regional ownership to internal HSBC teams

- Preserve data quality and continuity throughout transition

### 2. Scope

- In Scope: Regional Excel processes, artefact documentation, ETL automation, dashboards

- Out of Scope: New region additions, unrelated business process redesigns

### 3. Transition Phases (Detailed)

#### Phase 1: Discovery & Current-State Understanding

- Conduct regional walkthroughs

- Capture Excel artefacts and transformation logic

- Document pain points, dependencies, and anomalies

- Deliverables: Process documentation, artefact inventory

#### Phase 2: Knowledge Transfer & Handover Planning

- Assign internal resources per region

- Conduct recorded walkthroughs

- Prepare mapping documents and schema alignment

- Deliverables: Handover Plan, Mapping Documents

#### Phase 3: Shadowing

- Consultants run live process while internal team shadows

- Internal team practices independently in sandbox

- Deliverables: Shadowing Logs, Output Comparison Reports

#### Phase 4: Reverse Shadowing (Internal-Led)

- Internal team runs end-to-end process

- Consultants validate accuracy

- Deliverables: Handover Sign-Off, Updated Runbooks

#### Phase 5: Full Transition & Stabilization

- Internal team produces BAU output independently

- Consultants available for exception support

- Deliverables: Transition Sign-Off Report, Lessons Learned

#### Phase 6: Automation Alignment & Dashboard Enablement (Parallel)

- Validate ETL output vs manual results

- Launch dashboards for key metrics

- Deliverables: Automated ETL Validation, Dashboard Prototype

### 4. Success Criteria

- 100% regional ownership by internal teams.

- Reconciled outputs between manual and automated results.

- Documented and repeatable artefacts.

- Automation validated and dashboards operational

### 5. Appendices

- Artefact Inventory Template.

- Shadowing Log Template.

- Handover Sign-off Checklist.

- Validation Comparison Report.